RIFQA Final Handoff

Prepared: April 28, 2026

Production: https://rifqa.vercel.app

GitHub: https://github.com/aboutony/rifqa

Vercel project: https://vercel.com/adonis-projects-7467a6ef/rifqa

# Executive Summary

Rifqa is now a production-deployed bilingual maternal health companion for pregnancy, postpartum, baby care, partner support, privacy governance, B2B sponsored access, notifications, growth loops, content review, and safety-aware AI assistance.

The project has passed the final health check, has been pushed to GitHub, and has been deployed to Vercel production. The current production alias returns HTTP 200.

# Current Release

Main roadmap implementation commit: `abdde44 complete rifqa roadmap implementation`

Dependency audit cleanup: `99e98b2 remove vulnerable vercel type dependency`

Vercel type fix: `407ca6e fix local vercel api types`

Live URL: `https://rifqa.vercel.app`

Local project root: `e:\AFKARI\New Ideas\Crative Apps Ideas\RIFQA ????\rifqa-frontend`

# What Was Completed

Privacy Center: export/delete requests, export bundle, delete-account workflow, persisted consents, persisted AI controls, B2B privacy firewall copy, and privacy-safe aggregate analytics model.

Postpartum and Baby Mode: birth transition, 40-day tracker, postpartum logs, baby feeding/pumping/sleep/diaper/medication logs, Saudi vaccination schedule, milestones to 36 months, baby journal, and share cards.

Partner Mode: invite flow, category permissions, shared baby progress, appointment reminders, support prompts, sensitive data hidden by default, and revoke access.

Notifications: preferences, pregnancy-week notifications, check-in reminders, admin content review expiry reminders, appointment/vaccination reminders, quiet hours, and language-specific copy.

Growth and Distribution: referral codes, milestone share cards, WhatsApp loops, clinic QR attribution, campaign/source tracking, due-date cohort model, and delayed in-app community until moderation is ready.

B2B and Entitlements: sponsored access model, insurer/corporate entitlement checks, strict individual-data firewall, aggregate-only reporting, and admin reports with privacy thresholds.

Testing and QA: API tests, RTL/LTR visual regression checks, Playwright mother/admin flows, safety scenario tests, privacy export/deletion tests, and mobile viewport coverage.

Production Readiness: environment setup docs, deployment seed/sync process, monitoring/error logging hooks, AI/admin API rate limits, backup/recovery plan, legal/medical disclaimers review, and App Store/Play Store readiness pass.

# Architecture

Rifqa is a Vite + React application with serverless API routes under `api/`. It uses TypeScript across frontend and API code, Supabase helper utilities for authenticated persistence, local fallback behavior for demo resilience, and Vercel for production deployment.

Key areas:

`src/App.tsx`: main mother/admin application experience and screen routing.

`api/`: Vercel serverless functions for check-ins, logs, privacy, partner permissions, notifications, referrals, B2B reports, content review, AI companion, and admin operations.

`api/_lib/`: shared API helpers for HTTP responses, Supabase context, AI policy, monitoring, rate limits, and local Vercel request/response types.

`tests/`: API, retrieval, and Playwright end-to-end coverage.

`docs/`: production setup, backup/recovery, legal/medical readiness, app store readiness, and this handoff.

`scripts/`: deployment seed/sync utility for reviewed content.

# Environment Variables

Recommended production variables are documented in `docs/ENVIRONMENT_SETUP.md`.

Core variables:

`VITE_SUPABASE_URL`

`VITE_SUPABASE_ANON_KEY`

`SUPABASE_SERVICE_ROLE_KEY`

`OPENAI_API_KEY`

`OPENAI_MODEL`

`RATE_LIMIT_DISABLED`

`AI_RATE_LIMIT_PER_MINUTE`

`ADMIN_RATE_LIMIT_PER_MINUTE`

`MONITORING_WEBHOOK_URL`

`SENTRY_DSN`

Do not expose service-role credentials to the browser. Keep user-level access scoped through Supabase RLS and server-side API context.

# Runbook

Install dependencies:

npm install

Run local dev server:

npm run dev

Build production bundle:

npm run build

Run API and safety tests:

npm run test:api

Run Playwright flows:

npx playwright test

Deploy production:

npx vercel --prod --yes

Seed reviewed content:

npm run seed:reviewed-content

# Final Health Check Results

`npm run test:api`: passed.

Retrieval and AI safety tests: passed, 20 checks.

`npm run build`: passed.

`npm run lint`: passed with 14 existing React hook dependency warnings.

`npx playwright test`: passed, 18 tests.

`npm audit --audit-level=moderate`: passed, 0 vulnerabilities.

`https://rifqa.vercel.app`: HTTP 200.

Known non-blocking warning:

Vite reports a chunk larger than 500 kB after minification. Code splitting by feature/screen should be prioritized before adding heavier analytics, media, or community modules.

# QA Coverage

API coverage includes check-ins, logs, privacy, admin, review, safety scenarios, retrieval, and AI safety boundaries.

Playwright coverage includes:

English and Arabic mother app flows.

RTL/LTR visual regression baselines.

Home CTA arrow direction in English.

Mobile viewport navigation across core screens.

Urgent check-in safety routing.

Privacy export/delete controls.

Admin governance route.

# Privacy And Safety Model

Rifqa treats maternal data as sensitive health-adjacent information. The product now supports export, deletion, consent records, AI data controls, partner revocation, and B2B aggregate-only reporting.

Default privacy posture:

Mental health, private journal, sensitive symptoms, and AI chat are hidden from partners by default.

Sponsors and corporate/insurer customers receive aggregate reports only.

Privacy thresholds block reports where cohorts are too small.

AI context is controlled by user-level settings.

Medical content should remain reviewed, expiry-tracked, and non-diagnostic.

# B2B Model

B2B readiness centers on sponsored access and aggregate-only reporting. Potential buyers include clinics, employers, insurers, hospitals, and maternity wellness programs.

Sales-safe claim:

Rifqa can support mothers between visits and give sponsors aggregate engagement insight without exposing individual maternal health data.

# Growth Model

The product includes referral codes, milestone share cards, WhatsApp share loops, clinic QR attribution, campaign/source tracking, and due-date cohort modeling.

Recommended growth sequence:

1. Clinic QR pilots.

2. WhatsApp/milestone sharing loops.

3. Creator-led Arabic education.

4. Sponsored employer or clinic pilots.

5. Insurer/corporate expansion after aggregate reporting is validated.

Open in-app community should remain delayed until moderation operations are ready.

# Handoff Checklist

Confirm Vercel production environment variables before real-user launch.

Connect Supabase production project and RLS policies for all persisted tables.

Complete clinician review of all medical, postpartum, vaccination, and AI safety copy.

Confirm legal disclaimers with Saudi counsel and medical reviewer.

Add analytics dashboards for activation, retention, privacy events, referrals, and B2B reports.

Add route-level code splitting before major scale.

Configure Sentry or equivalent monitoring webhook in production.

Run Playwright visual checks before each release.

Keep export/delete workflows in every privacy QA pass.

# Related Documents

`docs/ENVIRONMENT_SETUP.md`

`docs/PRODUCTION_READINESS.md`

`docs/BACKUP_RECOVERY.md`

`docs/LEGAL_MEDICAL_REVIEW.md`

`docs/APP_STORE_READINESS.md`

`c:\Users\fahme\Downloads\RIFQA\Rifqa ? Competitive Analysis & GTM Strategy.docx`